## COMP 693 Industry Project Weekly Journal

This template is provided for your use. You may adjust the formatting to suit your style, but ensure all content remains intact. Please remove any instructional text in italics.

Each weekly journal entry should be dated and ideally is around half a page in length. However, you are welcome to write more, especially in the reflection section, for your own benefit.

| # Project Details |  |
| --- | --- |
| Student Name | Yonggang Chen |
| Student ID | 173486 |
| Project Title | RAG Application |
| Project Type | Independent Learning Project |

| # Week 3: 27/07/2026 – 02/08/2026 |  |  |  |
| --- | --- | --- | --- |
| Tasks Completed and Time Spent on each Task | I have completed a project proposal and submitted it – 3 hours. I have done further self-study on RAG process - Investigated several examples for data ingestion in Jupyter notebook. Some examples on chucking and loading data into Vector DB – 12 hours. I have set up my environment and committed changes in my git environment - 7 hours. I have explored options for datasets and added datasets with different formats into git - 1 hour. Project management and admin tasks - 2 hours. |  |  |
| Project Hours this week | 25 | Sum of Total Project Hours (incl. prior week’s hours) | 75 |
| Plans/Goals for Next Week | Look further into the data ingestion process. Build my own data ingestion pipeline and make sure it can successfully ingest data from file types such as PDF, HTML and word. Self-study for embedding process. |  |  |
| Reflections | What has gone well? Self-study went well with useful online materials. Able to ran some testing library Import on my Jupyter notebook as some initial testing on the environment. What has not gone as expected? Setting up environment took me longer than expected. It appears that it’s related to the cache in my Visual Studio. I was not able to choose the correct kernel for my Jupyter notebook with the correct virtual environment. But this issue was then resolved with further investigation. Any changes I need to make for next week? Work on some more actual development work since the environment is already up and running. Any good practices I should make sure I continue? Document the project issues. Trial and error until I fully understand the project details. Anything that is (or might) cause me not to make the progress I expect next week? Might experience further technical issue when I work on actual development work such as data ingestion pipeline or chucking process. |  |  |
| Project Health | Enter Green, Orange or Red (Green means all good, Orange means there are some issues, Red means there are stumbling blocks to progress needing urgent attention.) Green – but will need to catch up with more progress. |  |  |
| Issues Arising | Detail any major issues that have arisen. Environment setup issue. Learning curve issue for new technology and new project. |  |  |
| Strategy to Resolve Project Health and Issues Arising | If your project health has been rated as orange or red for two weeks or more, or if any major issues have arisen, outline Your strategy for resolution. This may include discussions with the Host or COMP staff. For serious concerns, you must escalate the issue to the attention of the Examiner. I will discuss with COMP staff if critical issues arise and project progress is behind. I will also make sure I put in extra effort to catch up with the progress. Worst case scenario, a project re-scope would be considered as a potential solution. |  |  |

| # Week 4: {enter date range} |  |  |  |
| --- | --- | --- | --- |
| Tasks Completed and Time Spent on each Task |  |  |  |
| Project Hours this week |  | Sum of Total Project Hours (incl. prior week’s hours) |  |
| Plans/Goals for Next Week |  |  |  |
| Reflections | What has gone well? What has not gone as expected? Any changes I need to make for next week? Any good practices I should make sure I continue? Anything that is (or might) cause me not to make the progress I expect next week? |  |  |
| Project Health | Enter Green, Orange or Red (Green means all good, Orange means there are some issues, Red means there are stumbling blocks to progress needing urgent attention.) |  |  |
| Issues Arising | Detail any major issues that have arisen. |  |  |
| Strategy to Resolve Project Health and Issues Arising | If your project health has been rated as orange or red for two weeks or more, or if any major issues have arisen, outline Your strategy for resolution. This may include discussions with the Host or COMP staff. For serious concerns, you must escalate the issue to the attention of the Examiner. |  |  |

Continue adding each weeks Journal using the same Journal table template..

Add week 5 etc..