## COMP 693 Industry Project Weekly Journal

This template is provided for your use. You may adjust the formatting to suit your style, but ensure all content remains intact. Please remove any instructional text in italics.

Each weekly journal entry should be dated and ideally is around half a page in length. However, you are welcome to write more, especially in the reflection section, for your own benefit.

| # Project Details |  |
| --- | --- |
| Student Name | Yonggang Chen |
| Student ID | 173486 |
| Project Title | RAG Application |
| Project Type | Independent Learning Project |

| # Week 3: 27/07/2026 – 02/08/2026 |  |  |  |
| --- | --- | --- | --- |
| Tasks Completed and Time Spent on each Task | I have completed a project proposal and submitted it – 3 hours. I have done further self-study on RAG process - Investigated several examples for data ingestion in Jupyter notebook. Some examples on chucking and loading data into Vector DB – 12 hours. I have set up my environment and committed changes in my git environment - 7 hours. I have explored options for datasets and added datasets with different formats into git - 1 hour. Project management and admin tasks - 2 hours. |  |  |
| Project Hours this week | 25 | Sum of Total Project Hours (incl. prior week’s hours) | 75 |
| Plans/Goals for Next Week | Look further into the data ingestion process. Build my own data ingestion pipeline and make sure it can successfully ingest data from file types such as PDF, HTML and word. Self-study for embedding process. |  |  |
| Reflections | What has gone well? Self-study went well with useful online materials. Able to run some testing library Import on my Jupyter notebook as some initial testing on the environment. What has not gone as expected? Setting up environment took me longer than expected. It appears that it’s related to the cache in my Visual Studio. I was not able to choose the correct kernel for my Jupyter notebook with the correct virtual environment. But this issue was then resolved with further investigation. Any changes I need to make for next week? Work on some more actual development work since the environment is already up and running. Any good practices I should make sure I continue? Document the project issues. Trial and error until I fully understand the project details. Anything that is (or might) cause me not to make the progress I expect next week? Might experience further technical issue when I work on actual development work such as data ingestion pipeline or chucking process. |  |  |
| Project Health | Enter Green, Orange or Red (Green means all good, Orange means there are some issues, Red means there are stumbling blocks to progress needing urgent attention.) Green – but will need to catch up with more progress. |  |  |
| Issues Arising | Detail any major issues that have arisen. Environment setup issue. Learning curve issue for new technology and new project. |  |  |
| Strategy to Resolve Project Health and Issues Arising | If your project health has been rated as orange or red for two weeks or more, or if any major issues have arisen, outline Your strategy for resolution. This may include discussions with the Host or COMP staff. For serious concerns, you must escalate the issue to the attention of the Examiner. I will discuss with COMP staff if critical issues arise and project progress is behind. I will also make sure I put in extra effort to catch up with the progress. Worst case scenario, a project re-scope would be considered as a potential solution. |  |  |

| # Week 4: 03/8/2026 – 09/08/2026 |  |  |  |
| --- | --- | --- | --- |
| Tasks Completed and Time Spent on each Task | Built data ingestion process for all formats – 5 hours. Built data chunking process for documents – 5 hours Built embedding process to convert chunks into numerical vectors (embeddings) with hugging face – 5 hours Built a process to store all embeddings into ChromaDB (vector DB) – 3 hours Self-study and hands-on practice on concepts – 5 hours Project management and admin tasks - 2 hours. |  |  |
| Project Hours this week | 25 | Sum of Total Project Hours (incl. prior week’s hours) | 100 |
| Plans/Goals for Next Week | Retrieval: Writing a function to take a user query, generate its embedding, and query the ChromaDB collection to find the most relevant chunks & potentially Generation: Feeding the retrieved chunks and the original user query to a Large Language Model (LLM) to generate a final, context-aware answer. |  |  |
| Reflections | What has gone well? Project progress on track, able to achieve my goal set for this week What has not gone as expected? Some concepts are abstract and need more time to understand Any changes I need to make for next week? No Any good practices I should make sure I continue? Keep proactive learning with new knowledge/concepts Anything that is (or might) cause me not to make the progress I expect next week? Not at the moment |  |  |
| Project Health | Enter Green, Orange or Red (Green means all good, Orange means there are some issues, Red means there are stumbling blocks to progress needing urgent attention.) Green – no outstanding issues at the moment |  |  |
| Issues Arising | Detail any major issues that have arisen. No major issues happened this week |  |  |
| Strategy to Resolve Project Health and Issues Arising | If your project health has been rated as orange or red for two weeks or more, or if any major issues have arisen, outline Your strategy for resolution. This may include discussions with the Host or COMP staff. For serious concerns, you must escalate the issue to the attention of the Examiner. I will discuss with COMP staff if critical issues arise and project progress is behind. I will also make sure I put in extra effort to catch up with the progress. Worst case scenario, a project re-scope would be considered as a potential solution. |  |  |

| # Week 5: 10/08/2026 – 16/08/2026 |  |  |  |
| --- | --- | --- | --- |
| Tasks Completed and Time Spent on each Task | Built query embedding process – 4 hours. Built query retrieval process – 4 hours Built process to initialize LLM – 4 hours Built process to provide context from knowledge base to LLM – 4 hours Self-study and hands-on practice on concepts – 5 hours Project management and admin tasks - 4 hours. |  |  |
| Project Hours this week | 25 | Sum of Total Project Hours (incl. prior week’s hours) | 125 |
| Plans/Goals for Next Week | Enhancement: Enhance RAG Pipeline Features. Fine tune top_k, score_threshold and other parameters. & potentially Testing: Test RAG solution with further examples, review "Advanced" Features |  |  |
| Reflections | What has gone well? Project progress on track, able to achieve my goal set for this week What has not gone as expected? Some concepts are abstract and need more time to understand Any changes I need to make for next week? No Any good practices I should make sure I continue? Keep proactive learning with new knowledge/concepts Anything that is (or might) cause me not to make the progress I expect next week? Not at the moment |  |  |
| Project Health | Enter Green, Orange or Red (Green means all good, Orange means there are some issues, Red means there are stumbling blocks to progress needing urgent attention.) Green – no outstanding issues at the moment |  |  |
| Issues Arising | Detail any major issues that have arisen. No major issues happened this week |  |  |
| Strategy to Resolve Project Health and Issues Arising | If your project health has been rated as orange or red for two weeks or more, or if any major issues have arisen, outline Your strategy for resolution. This may include discussions with the Host or COMP staff. For serious concerns, you must escalate the issue to the attention of the Examiner. I will discuss with COMP staff if critical issues arise and project progress is behind. I will also make sure I put in extra effort to catch up with the progress. Worst case scenario, a project re-scope would be considered as a potential solution. |  |  |

| # Week 6: 17/08/2026 – 23/08/2026 |  |  |  |
| --- | --- | --- | --- |
| Tasks Completed and Time Spent on each Task | Review project features – 4 hours. Built retrieval enhancement process – 8 hours Tested rag solution – 4 hours Self-study and hands-on practice on concepts – 5 hours Project management and admin tasks - 4 hours. |  |  |
| Project Hours this week | 25 | Sum of Total Project Hours (incl. prior week’s hours) | 150 |
| Plans/Goals for Next Week | Project progress review: Review project progress and see if everything aligns with our scope. Decide on the direction of further development & potentially Testing: Test RAG solution with further examples, confidence level and whether it “hallucinates”. |  |  |
| Reflections | What has gone well? Project progress on track, able to achieve my goal set for this week What has not gone as expected? Answer confidence level seems to be lower than expectation Any changes I need to make for next week? No Any good practices I should make sure I continue? Keep proactive learning with new knowledge/concepts Anything that is (or might) cause me not to make the progress I expect next week? Not at the moment |  |  |
| Project Health | Enter Green, Orange or Red (Green means all good, Orange means there are some issues, Red means there are stumbling blocks to progress needing urgent attention.) Green – no outstanding issues at the moment |  |  |
| Issues Arising | Detail any major issues that have arisen. No major issues happened this week |  |  |
| Strategy to Resolve Project Health and Issues Arising | If your project health has been rated as orange or red for two weeks or more, or if any major issues have arisen, outline Your strategy for resolution. This may include discussions with the Host or COMP staff. For serious concerns, you must escalate the issue to the attention of the Examiner. I will discuss with COMP staff if critical issues arise and project progress is behind. I will also make sure I put in extra effort to catch up with the progress. Worst case scenario, a project re-scope would be considered as a potential solution. |  |  |

| # Week 7: 7/09/2026 – 13/09/2026 |  |  |  |
| --- | --- | --- | --- |
| Tasks Completed and Time Spent on each Task | Refactor: extract 8 responsibilities from pdf_loader.ipynb into separate modules – 10 hours. Fine tuning pipelines behaviour and loaders ingestion – 2 hours Designed a real command-line interface: ingest.py to (re)build the vector store and query.py to ask questions with --mode and --top-k / --min-score options – 9 hours Tested rag solution – 2 hours Project management and admin tasks - 2 hours. |  |  |
| Project Hours this week | 25 | Sum of Total Project Hours (incl. prior week’s hours) | 175 |
| Plans/Goals for Next Week | Project documentation/deliverables: Document project deliverables especially a comprehensive README file Clean up: Review project details and cleanup useless codes and enhance the current ones |  |  |
| Reflections | What has gone well? Project progress on track, able to achieve my goal set for this week What has not gone as expected? Simple RAG solution works in a way that I did not expect when threshold score is set to 0.0 Any changes I need to make for next week? No Any good practices I should make sure I continue? Keep proactive learning with new knowledge/concepts Anything that is (or might) cause me not to make the progress I expect next week? Not at the moment |  |  |
| Project Health | Enter Green, Orange or Red (Green means all good, Orange means there are some issues, Red means there are stumbling blocks to progress needing urgent attention.) Green – no outstanding issues at the moment |  |  |
| Issues Arising | Detail any major issues that have arisen. No major issues happened this week |  |  |
| Strategy to Resolve Project Health and Issues Arising | If your project health has been rated as orange or red for two weeks or more, or if any major issues have arisen, outline Your strategy for resolution. This may include discussions with the Host or COMP staff. For serious concerns, you must escalate the issue to the attention of the Examiner. I will discuss with COMP staff if critical issues arise and project progress is behind. I will also make sure I put in extra effort to catch up with the progress. Worst case scenario, a project re-scope would be considered as a potential solution. |  |  |